# Company-wide hybrid AI inference platform

--For AI coding and deployment of mini-projects

- Background/Business Challenges

- The use of AI across the company is rapidly expanding, with numerous applications such as AI coding, internal automation tools, and mini-projects emerging simultaneously.

- Currently, each project has built a separate model/environment, resulting in duplicate investment, inefficiencies, and quality variations.

- The models used are also a mix of local and cloud, such as GPT-OSS, Qwen, Kimi, and GPT-5.1, which increases risks in security management and data governance.

- As the number of AI coding assistance and generative AI agents (POC projects) increases in the future, a unified hybrid inference platform within the company is essential.

- Project Objectives

- Integrate local GPUs (DGX Spark / A6000 Ada) with cloud APIs (e.g., GPT-5.1) to create a securely switchable hybrid inference foundation.

- It provides a high-speed, low-latency, and secure on-premise inference environment for AI coding applications to maximize in-house development efficiency.

- It enables rapid deployment and operation of POC projects (in-house AI automation tools).

- Achieve complete internal retention and security of data, code, and confidential information.

- Project Scope

- Design and build a hybrid AI inference platform (local + cloud)

- Implementing an AI Coding Router (Model Dispatcher)

- Implementation of the Security Check (Prompt Sanitization) Function

- Secure connection design with in-house Git/API/CI/CD

- Provide APIs/SDKs for mini-projects

- Aggregation platform for audit logs and usage statistics

- Cloud Service Contract & Billing Management

- Procurement of additional GPU hardware (no need for POC stage after POC)

- Project Goals and Deliverables

- Hybrid AI Inference Infrastructure (Production)

- LLM Router for AI Coding

- Safety Filter (Secret Detection & Prompt Sanitizer)

- Standard API (REST/gRPC)

- Audit and log platform (including Dashboard)

- Mini-Project Deployment Template

- Operation Manuals and SOPs

- Project Team and Roles

Project Owner (Corporate Planning / IT Strategy):	Overall policy, budget approval, and prioritization

Tech Lead/Architect:	Overall design, model selection, router design, quality assurance

LLM / MLOps Engineer:	Inference Infrastructure Construction, Model Optimization, GPU Environment Management

Backend Engineer:	APIs/SDKs, Authentication and Authorization (RBAC), Audit Logs

Safety/Operations Officer:	Load testing, monitoring, SLA management, data protection, confidential information detection, cloud connection auditing

- Key Players

-  Digital Creation Part 1 and Part 3

-  Company-wide project team (mini-project)

-  Each business unit (user department)

- Key Project Timeline (POC Phase)

| Phase | Contents | Period |
| --- | --- | --- |
| 1. Requirements Definition / Arch Design | Finalization of basic specifications, model selection, and security requirements | 1 week |
| 2. Reasoning Infrastructure Construction (Local) | DGX / A6000 ada Inference Environment | 1 week |
| 3. Cloud Integration / Router Implementation | LLM Dispatcher, Sanitizer, and Rule Setting | 0.5 weeks |
| 4. Develop APIs for mini-projects | SDK / Template Development | 1 week |
| 5. release | Load testing, audit configuration, and SOP creation | 0.5 weeks |

- Risks and Mitigation Measures

| Risks | Impact | Mitigation |
| --- | --- | --- |
| Leaking sensitive information to cloud APIs | High | Sanitizer + Pattern Detection + Forced Local Inference |
| Insufficient GPU Resources | Medium | Model quantization / cache / scale-out |
| Lack of model accuracy | Medium | Multi-model trial and evaluation platform |
| Operational complexity | Medium | Log integration, monitoring, and standardization with SOPs |
| Legal and Compliance | High | Usage review, log maintenance, data boundary setting |

- Prerequisites

- In-house GPU cluster (DGX Spark / A6000 Ada) available

- Network isolation (DMZ/internal network) is pre-maintained

- Cloud-side API permission obtained

- Git/API access rights are in place

- Aviary-v4 is available

- Constraints

- No sensitive data can be sent to the cloud

- Inference infrastructure is  up 12/5 (minimum SLA of 99%)

- Meet internal audit requirements

- Your router should keep all logs for at least 90 days

- The service supports more than 100 simultaneous connections

- Post-POC budget