Project Charter

Mokuteki (目的): Purpose/Objective.

The purpose of this project is to develop and implement an internal AI coding platform that enhances productivity and security within the company. This platform will integrate seamlessly with internal systems such as Git repositories, CI/CD pipelines, and API schemas to provide real-time, accurate, and secure coding assistance. The objective is to achieve a 30-50% improvement in developer productivity while ensuring complete protection of confidential information and compliance with relevant regulations such as GDPR and CLOUD Act.

Taishou Han-i (対象範囲): Scope of the project.

The scope of this project includes the development and deployment of an AI coding agent that runs entirely within the corporate boundary. Key components include:

- AI Coding Agent Core: Inference API and logic for secure code generation, refactoring, bug analysis, and automated test generation.

- Integration Modules: Code search and structural analysis using RAG (retrieval-augmented generation) and CodeGraph.

- IDE Plugins: VSCode and JetBrains IDE integration for inline completion, explanation, test generation, and fix suggestions.

- Security & Compliance: Internal authentication and RBAC linkage, logging, and operational guidelines to meet internal security requirements.

- Infrastructure: Designed to run on corporate GPU clusters with low-latency inference for real-time IDE experience.

Taisei-zu (体制図): Organization chart/Structure.

The project team consists of:

- Product Owner (PO): Responsible for requirement definition, priority management, and coordination with in-house clients.

- Technical Lead (TL): Oversees architecture design, selection of AI models, and technical decisions.

- Backend Engineer: Implements inference API, code search engine, and authentication integration.

- AI/ML Engineer: Builds RAG & CodeGraph and optimizes code generation.

- QA/Security Lead: Plans tests and assesses vulnerabilities.

- Project Manager (PM): Manages schedule, risk, and release.

- Frontend/IDE Engineer (optional): Designs IDE plugins and UI/UX.

Yotei (予定): Schedule/Milestones.

- Phase 1: Requirement Def. & Architecture Design (3 Days)

  - Hearings and specification finalization.

  - Overall and system integration design.

- Phase 2: Core Function Implementation (3 days)

  - Code search, generation, and fix engines.

- Phase 3: In-House Data Integration (1 week)

  - Mechanisms for acquiring Git, CI/CD, API, and configuration data.

- Phase 4: Testing/Security (3 days)

  - Vulnerability and load tests.

- Phase 5: Production Rollout (1 week)

  - User adoption and start operations.

Section, Content Description

Project Overview

- Title: Introduction of Internal AI Coding Platform

- Background: Current challenges include security risks from sending code to cloud LLMs, compliance risks with GDPR and CLOUD Act, stagnant productivity due to cloud API delays, and inadequate use of internal context.

- Why: To enhance productivity and security, ensuring complete protection of confidential information and compliance with regulations.

Objectives & Goals

- Specific, measurable targets (KPIs):

  - Reduce code writing time by 30-50%.

  - Reduce PR review time by 31.8%.

  - Improve code quality through automated testing.

  - Increase junior engineer productivity by 77%.

- Alignment with long-term vision: Achieve a 30-50% productivity boost, secure compliance with GDPR and CLOUD Act, and enhance competitive advantage through real-time development assistance.

Scope (In/Out)

- In Scope:

  - AI suggest/debug/testgen.

  - Docs generation.

  - Secret detection.

  - Audit.

  - Multilingual support.

  - Fallback control.

- Out of Scope:

  - Full UI auto-testing.

  - Mobile-only IDE.

  - Large-scale rewrites automation.

Organization Chart

- Detailed hierarchy:

  - Sponsor: Executive Sponsor.

  - PM: Project Manager.

  - Counterparts in other departments: Product Owner, Technical Lead, Backend Engineer, AI/ML Engineer, QA/Security Lead, Frontend/IDE Engineer.

Milestones & Roadmap

- High-level schedule:

  - Phase 1 (3 Days): Requirement definition and architecture design.

  - Phase 2 (3 Days): Core function implementation.

  - Phase 3 (1 Week): In-house data integration.

  - Phase 4 (3 Days): Testing and security.

  - Phase 5 (1 Week): Production rollout.

- Critical decision points (Gates):

  - Completion of requirement definition.

  - Successful core function implementation.

  - In-house data integration.

  - Passing of testing and security.

  - Full-scale deployment.

Human resource commitments:

  - Dev Team: 3 members.

  - Compliance/Security: 2 members.

  - PO/QA: 1 each.

Risk Management

- Known hurdles and mitigation strategies:

  - Insufficient Code Analysis Accuracy: Build rule DB and continuous learning.

  - Changes in Internal API Specs: Automated API schema sync mechanism.

  - Excessive Expectations: Clearly state scope and limitations.

  - Authentication/RBAC Complexity: Standardize authority mapping.

- Demonstrates thoroughness: Comprehensive risk assessment and mitigation strategies.